Date: 29th March 2018
Service Provider: Ura Design
Project: Thunderbird
Deliverable: Style guide & Usability Study
Expected Costs: $4880 USD
Delivery Date: ~June
# Project Description

https://thunderbird.net

Thunderbird is an Email and messaging client used by 26 million users worldwide. It is produced by a self-governed team focused on stability, privacy and freedom. Thunderbird prides itself of creating a communications platform that “makes open standards first-class citizens”. On the security side, Thunderbird provides enterprise grade security such as TLS/SSL connections to IMAP and SMTP servers. It also offers native support for S/MIME secure Email (digital signing and message encryption using certificates). Optional security protections also include disabling loading of remote images within messages, enabling only specific media types (sanitizer), and disabling JavaScript.
Thunderbird has also begun working closely with Enigmail extension (PGP encryption add-on) developer Patrick Brunschwig on improving the experience of using encrypted Email for our users. This is a major focus of Thunderbird’s efforts for 2018.

# Service Description

Ura is aiming to provide the requesting project Usability services concluding of a living style guide, hosted on Thunderbird infrastructure, synced with a Git repo for accessible collaboration and maintenance. The approach will be similar to that of the current Usability Lab applicant “Reproducible Builds”, however progress will be eventually faster as there is a clear consensus and structure within the Thunderbird project, with paid staff and Community Council.
the style guide will include:

a refreshed logo to be consistently used among different mediums of Thunderbird. The logo needs to be appropriate for User Facing channels (good contrast, work on small sizes etc.)
a color palette to provide clear contrast and recognizability for different parts of the user interface in any Reproducible Build medium. This should be an accessibilty friendly approach (avoiding low contrast colors among others)
typography rules based on the typography used by Firefox for consistency
do's and don't's for the visual components
CSS  files to make the import of the style guide in any given project straightforward (see https://oniongit.eu/infra/styleguide/tree/master/assets/static )
components (buttons, tables, headers, etc)
iconography to illustrate core principles of Thunderbird to accompany appropriate components

the work will also include:
IRC meetings with the Thunderbird Council and progress tracking on GitHub
consultation on various Usability and UX problems which might come up

Additionally, a Usability Study will be conducted to identify strengths and weaknesses in terms of Usability in the Thunderbird software, with a focus on security and privacy features
for a wide range of user personas, from power users to newcomers. The Usability Study will be available in form of a report under a permissive Creative Commons license.
# Expected Costs

User Research:    34 hours =   $ 1700 USD
Style Guide Development: 30 hours =  $2100 USD
UX Consultation:   18 hours =   $ 1080 USD
------------------------
Total: $4880 USD

# Approach & Timeline

The Thunderbird Community is heavily invested in the Thunderbird identity. To make sure that no one will be alienated during the creation of the styleguide, we will be working closely with The Thunderbird Council and Thunderbird’s Community Manager, Ryan Sipes (who is also part of the Council) to ensure a transparent and fair consensus.
We will be conducting interviews in person and remotely for the Usability study, also collaborating with Patrick Brunschwig, the developer of Enigmail, who kindly offered us a past Usability Study of Enigmail done by a 3rd party for reference.

We expect to have delivered the final deliverables by end of June.
Reports of the final deliverables will include the following:

- Online Style guide accessible publicly
- Git Repo with instructions and the source code of the style guide
- Usability Study in form of an ODT and PDF document
- Blog post on the Ura blog documenting the process